NexLink

AI-Assisted Private Networking, Network Diagnostics and Remote Administration Platform

Project Report

What is built, what is verified, and what remains

| Item | Detail |
| --- | --- |
| Prepared for | Maitrey Bharambe |
| Date | 24 October 2026 |
| Repository | github.com/Maitrey-Bharambe/nexlinkk |
| Versions | Web app 0.3.0 · networking agent 0.2.0 |
| Stage | One deployable app (one process, one port); real WireGuard tunnels verified on one PC over the direct path and the encrypted relay |
| Basis of this report | Test runs and live checks performed on 16–24 October 2026. Nothing is reported as done unless it was tested; every figure names the run it comes from. |

Contents

1. Executive summary	3

Key numbers	3

2. Goals and scope	4

Technology stack	4

3. Architecture	5

Components	5

Four layers of “is it connected?”	6

Enrollment flow: join with a code	6

Paths: direct first, relay when needed	6

Peer link states	7

Diagnostic loop	7

4. What is in the project	8

4.1 Public pages	8

4.2 Console	9

4.3 Server (inside the web app)	10

4.4 Networking agent (Go)	10

4.5 Diagnostic service (Python, optional)	11

5. Status matrix	12

6. Verification results	13

6.1 Automated tests	13

6.2 Real WireGuard tunnel with real names	13

6.3 Browser checks	13

6.4 Bugs found and fixed during verification	14

7. Security model	15

8. What is not in the project yet	16

Known limitations and environment notes	16

9. How to run	17

Roadmap	17

Appendix A — Repository layout	18

Appendix B — Documentation index	18

# 1. Executive summary

NexLink is a private-networking platform that only reports what it can prove. Operators create a private network, add computers with a short code, and see — per device and per peer pair — whether WireGuard has actually completed a handshake. Diagnostics and AI analysis explain problems from recorded evidence; any action they propose passes a policy engine and needs a human to approve it.

Since the 19 October report the architecture was rebuilt so the whole platform is one Next.js app on one port: console pages, REST API, Socket.IO live updates and an encrypted relay for devices that cannot reach each other directly. It ships as one container plus MongoDB. Enrollment now uses a device code (one line on the computer, a short code approved in the console), AI briefings and incident analysis are built in (Groq), and the interface was redesigned with a public landing page, a new sign-in page and a consistent pixel-display design system.

On 22 October two real agents were enrolled from the console under real names (maitrey and maitrey-peer, network maitrey-net) and brought up with the production run --userspace command. Both the relay path and the direct UDP path completed WireGuard handshakes and carried traffic; the console reported the network OPERATIONAL — 1/1 peer pairs verified by fresh handshake. The same tunnel was re-checked on 24 October.

## Key numbers

| Measure | Result | Notes |
| --- | --- | --- |
| Automated tests passing | 128 / 128 | Web app 85 (24 Oct), Go agent 28 (24 Oct), diagnostic service 15 (24 Oct) |
| Production build | Passed | Next.js 15, all 19 routes, one server process (22 Oct) |
| Device-code enrollment, real agent | Verified | maitrey and maitrey-peer joined maitrey-net; codes approved on “add a device” (22 Oct) |
| WireGuard tunnel — direct UDP | Verified | Handshake within 1 s; RTT through the tunnel 0.35 ms (22 Oct) and 0.42–0.48 ms (24 Oct) |
| WireGuard tunnel — encrypted relay | Verified | Handshake within 1 s; probes 0.99–3.49 ms through the relay (22 Oct) |
| Console verdict for maitrey-net | Operational | “1/1 peer pairs verified by fresh handshake”; both devices healthy |
| AI (built-in Groq provider) | Verified | Per-network briefings and incident analysis, each finding citing recorded evidence; disallowed actions rejected by the policy engine |
| Approved connectivity test | Successful | run_connectivity_test approved, executed by the agent, 3/3 measurements valid |

Where the project stands Done and tested: accounts and roles, networks, device-code enrollment and invite links, signed agent protocol, honest health model, topology, network observatory, incidents and the diagnostic loop, policy-gated actions with approval and verification, audit log, guided setup, encrypted relay, built-in AI briefings and diagnosis, landing and sign-in pages, redesigned console. Ready, manual run pending: a tunnel between two physical computers, including across different networks through a deployed portal; remote sessions end to end; the kernel WireGuardNT interface via the WireGuard app. Known gap: when two devices start on the relay at the same moment, a working relay link is not upgraded to direct later (details in section 8). Not started: MFA, single sign-on, password reset, OS-keychain key storage, CI pipeline, application-level checks, multi-instance scaling.

# 2. Goals and scope

The brief asked for a serious Computer Networks and AI-systems project rather than a dashboard. The design follows these rules, and the tests check them:

- Control plane and data plane are separate. The server coordinates keys, addresses and policy; VPN packets travel between devices over WireGuard — directly when possible, otherwise through a relay that only ever sees ciphertext.

- No fabricated state. Missing data is shown as unknown or not measured, never as zero or healthy. The public landing page shows no invented customer numbers; its two measured figures name the run they come from.

- Identity is cryptographic. Devices prove possession of their own Ed25519 key; private keys never leave the device.

- AI is advisory and gated. Analyses must cite collected evidence; actions come from an allowlist, pass a deterministic policy engine, and need human approval. Briefings are explain-only.

- Host changes are opt-in. The agent is read-only unless privileged mode is enabled locally on that machine.

- One app to deploy. One process on one port and one database, so a single container can run the whole platform.

## Technology stack

| Layer | Technology | Role |
| --- | --- | --- |
| Web app | Next.js 15 (App Router, JavaScript), React 19, Tailwind v4, React Flow, lucide-react; custom server.js hosting Express 4, Socket.IO and the WebSocket relay | Landing, sign-in and console pages; REST API; live updates; relay — all on port 3000 |
| Design system | Press Start 2P (display), Space Grotesk (interface), JetBrains Mono (technical values); colour and status tokens | One type system across every page; status colours mean state, never decoration |
| Database | MongoDB (Atlas, Docker or an embedded dev instance) | State, with unique / partial / TTL indexes as integrity constraints |
| Networking agent | Go, wireguard-go + gVisor netstack, wgctrl, WebSocket relay client | Identity, signed transport, userspace tunnel, path selection, probes, approved commands, sessions, Windows service |
| VPN | WireGuard | Encrypted data plane (no custom cryptography) |
| AI | Built-in Groq provider (openai/gpt-oss-120b, JSON mode); optional Python FastAPI service | Network briefings, incident diagnosis, device analysis — validated against schema and evidence |

# 3. Architecture

Figure 1 — Components. The thick lime link is the preferred path for VPN traffic; the amber path is the relay fallback.

## Components

| Component | Location | Responsibility |
| --- | --- | --- |
| Pages | web/app | Public landing (/welcome), sign-in (/login), join pages and the console; same-origin calls to /api/v1 |
| User API | web/server/modules/* | Sessions (HttpOnly cookie), CSRF, RBAC, scoped access, strict validation |
| Agent API | web/server/modules/agent | Separate auth path: Ed25519-signed requests, timestamp window, single-use nonces |
| Enrollment | modules/enrollment | Device codes (proof of possession, 15-minute codes, operator approval) and invite links |
| Relay | modules/relay | Forwards WireGuard ciphertext between devices of one network; rate-limited; closed on revocation |
| Incident detector | modules/incidents | Evaluates heartbeats, interface state, handshakes, loss and latency every 30 s |
| Policy engine | modules/policies | Allowlist, parameter schemas, device state, capability, rate limits, approver permission |
| AI | modules/diagnostics, modules/insights | Built-in Groq provider; briefings per network (scheduled and on request); grounding validator |
| Networking agent | networking-agent/ | join, run --userspace, path selection (direct → relay), probes, approved commands, sessions, service |

## Four layers of “is it connected?”

None of these is inferred from the layer above it:

| Layer | Meaning | Evidence used |
| --- | --- | --- |
| 1 Registered | Identity key enrolled | devices.enrollmentState = enrolled |
| 2 Configured | Desired peers computed | networks.configVersion and GET /agent/config |
| 3 Tunnel up | WireGuard completed a handshake | Last handshake ≤ 180 s at report time |
| 4 Reachable | Packets cross the tunnel | TCP probe to the peer’s tunnel address |

Application-level checks (does a service on the peer answer?) are not measured yet.

## Enrollment flow: join with a code

Figure 2 — Device-code enrollment: keys created on the computer, proof of possession, operator approval.

The join line is the same for every computer and contains no secret: irm 'https://<portal>/join.ps1' | iex on Windows or curl -fsSL 'https://<portal>/join.sh' | sh on macOS and Linux. Invite links remain available and fall back to a code when they expire.

## Paths: direct first, relay when needed

Each peer is tried over direct UDP first. If no handshake arrives within 20 seconds the agent switches that peer to relay:<device id>: WireGuard packets travel inside the agent’s signed WebSocket to the server, which forwards them to the peer. The relay never holds a WireGuard key and only connects devices of the same network. The topology and device pages show direct or relay per link.

## Peer link states

Figure 3 — States the topology draws; “configured” is never shown as a working tunnel.

## Diagnostic loop

Figure 4 — Observe → evidence → plan → validate → policy → human approval → execute → verify.

# 4. What is in the project

## 4.1 Public pages

- Landing page (/welcome) — the hero (“your devices. your network. no limits.”), the four pillars, a console illustration with a tunnel readout from a real run, a strip of true product facts (paths, measured RTT, the 180 s health rule, WireGuard’s ChaCha20-Poly1305), and How it works, Features, Security and Get started sections with the real join commands. A single Sign in / Open console button; signed-out visitors to / are sent here.

- Sign in / sign up (/login) — brand and tagline panels, the pitch with four features, and a card with sign-in / sign-up tabs, fields with icons, a show-password toggle and a live “systems online” status bar backed by /healthz. The version shown (v0.3.0) is the app’s real version.

Figure 5 — Landing page as a signed-out visitor sees it (headless Chrome, 24 Oct 2026).

Figure 6 — Sign-in page (headless Chrome, 24 Oct 2026).

## 4.2 Console

- Overview — network health verdict and score computed from records, registered / degraded / unreachable counts, AI briefing per network, approval queue and recent activity.

- Networks and network detail — create with CIDR validation and a suggested free range; observed status, address range and the devices in the network.

- Devices and device page — identity, connection (agent, interface, peers — separate signals), the network observatory (RTT, loss and throughput over 1 h–7 d with incidents and path changes on the same axis), events, the live agent console, “run on this device” actions and “analyze with AI”.

- Topology — React Flow map; solid lime only for links with a fresh handshake, labelled direct or relay; animated packets on verified tunnels.

- Autopsy — incidents with investigation states, a path view (control plane → device → peer, with relay when used), diagnostic checks, evidence, AI analysis and proposed recovery.

- AI Insights — a technical report per network (summary, numbered findings with evidence references, risks and likely causes with plausible / untested / ruled-out tags, uncertainties) plus analytics: latency, loss, incidents and per-device tunnel quality.

- Simulation — an animated, clearly labelled replay of the two-PC protocol with failure scenarios and a packet inspector.

- Approvals and audit log — request records with risk and target device; searchable append-only audit trail.

- Setup and add a device — guided three-step onboarding and code approval.

- Navigation — a sidebar that slides between full width and an icon rail (remembered per browser, Ctrl+B), a slide-in drawer with swipe-to-close on phones, and a “home page” button back to /welcome.

Figure 7 — Console overview with real records from the development database (22 Oct 2026).

## 4.3 Server (inside the web app)

- Authentication: scrypt password hashing, HttpOnly SameSite=Strict session cookie, CSRF token, lockout, rate limits; sign-up can be disabled with ALLOW_SIGNUP=false.

- Authorization: admin / operator / viewer roles enforced in the backend; out-of-scope resources return 404.

- Networks: private-range CIDR validation, overlap rejection, a suggested free range, address allocation guarded by a unique index.

- Enrollment: device codes with Ed25519 proof of possession and operator approval; invite links whose token rides in the URL fragment; revocation.

- Telemetry, health model, topology, metrics endpoint for the observatory, incident detector, read-only diagnostic tools, deterministic planner, policy engine, approvals, command dispatch, post-execution verification, audit, Socket.IO live updates.

- Relay: one signed WebSocket per agent; same-network forwarding only; per-device bandwidth cap; closed immediately on revocation.

- AI: built-in Groq provider; scheduled and on-request network briefings; incident diagnosis and device analysis; schema and evidence-grounding validation; private keys, passwords and tokens are never sent.

## 4.4 Networking agent (Go)

| Command | What it does |
| --- | --- |
| join | Creates the computer’s keys, requests a device code, shows it, waits for approval, then starts the tunnel |
| run --userspace | Heartbeats, telemetry, probes and approved commands, plus its own WireGuard tunnel (no WireGuard app, no Administrator). --relay / --force-relay control the fallback; --share rdp,ssh offers services for remote sessions |
| session | session --list shows devices, online state and path; session <device> rdp opens Remote Desktop through the tunnel |
| enroll | Enrolls with a one-time token (read from a prompt, never a flag) |
| install / uninstall / service-status | Windows service that starts with the PC; output still reaches the console |
| status / doctor | Local inspection and a read-only preflight |
| export-config | Tunnel file for the WireGuard app (only /32 peer routes, no DNS, no default route) |
| lab | Two enrolled agents on one host over loopback, for rehearsals |
| probe / apply / version | Bounded TCP probe; explicit privileged apply with read-back; version |

## 4.5 Diagnostic service (Python, optional)

The FastAPI service from the first version is still supported (set DIAGNOSTIC_SERVICE_URL), with mock and Groq providers and the same grounding rules. The web app no longer needs it: with GROQ_API_KEY set, AI runs inside the main process.

# 5. Status matrix

Legend: Done & tested · Partially verified · Known gap · Ready, manual run pending · Not started

| Area | Status | Evidence |
| --- | --- | --- |
| Login, sessions, CSRF, lockout, RBAC, scoped access | Done & tested | Web test suite + browser check of the new sign-in page |
| Networks: CIDR, overlap, suggested range, unique addresses | Done & tested | Test suite + console |
| Device-code enrollment (join with a code) | Done & tested | device-code.test.js + real agent, 22 Oct |
| Invite links and one-time tokens | Done & tested | Test suite |
| Signed agent protocol (Go ↔ Node) | Done & tested | Shared signature test vector |
| Heartbeats, telemetry, honest health model | Done & tested | Test suite; console waited for evidence before showing healthy |
| Topology and observatory | Done & tested | Browser checks with a live tunnel |
| Incidents → diagnosis → policy → approval → verify | Done & tested | Test suite; approved test 3/3 valid |
| Encrypted relay | Done & tested | relay.test.js; real tunnel over the relay, 22 Oct |
| Direct UDP tunnel between two agent processes | Done & tested | maitrey ⇄ maitrey-peer, 0.35–0.48 ms, 22 and 24 Oct |
| Built-in AI: briefings, diagnosis, device analysis | Done & tested | ai-provider.test.js, insights.test.js + live Groq runs |
| Landing page, sign-in page, design system | Done & tested | Production build; fonts and overflow checked per page at desktop and phone sizes |
| Remote sessions (RDP / SSH through the tunnel) | Ready, manual run pending | Built (agent session command, --share); not yet run end to end in these checks |
| Upgrade from a working relay link to direct | Known gap | Observed 22 Oct; see section 8 |
| Tunnel between two physical PCs / different networks | Ready, manual run pending | Same agent and join line; needs a second PC and a deployed portal |
| Kernel / WireGuardNT interface (WireGuard app) | Ready, manual run pending | Needs WireGuard app + Administrator |
| MFA, SSO, password reset, OS keychain keys, CI | Not started | Roadmap |

# 6. Verification results

## 6.1 Automated tests

| Suite | Command | Result | Notes |
| --- | --- | --- | --- |
| Web app | cd web && npm test | 85 / 85 | Integration tests against an ephemeral MongoDB; real keys for the simulated agents (24 Oct) |
| Go agent | cd networking-agent && go test ./... | 28 / 28 | Unit tests and a real wireguard-go tunnel on loopback (24 Oct) |
| Diagnostic service | python -m pytest -q | 15 / 15 | Contracts with Groq mocked (24 Oct) |
| Production build | cd web && npm run build | Passed | 19 routes (22 Oct) |

## 6.2 Real WireGuard tunnel with real names

Setup: in the console, network maitrey-net (10.42.0.0/24) was created. On this PC (hostname Maitrey) the agent’s join command was run twice with separate state folders; each printed a short code and the computer name “Maitrey”. Both codes were approved on add a device and named maitrey (10.42.0.2) and maitrey-peer (10.42.0.3). Both were then started with the production command run --userspace on UDP ports 51840 and 51841 — not the lab shortcut.

| Check | Observed result |
| --- | --- |
| Enrollment | Both agents enrolled after operator approval; addresses allocated by the server |
| First start (both at once) | No published addresses yet, so each peer started on the relay: handshake 1 s after start; probes through the tunnel 3.06 ms and 3.49 ms, later 0.99 ms |
| Console during the first minute | “Last handshake: never”, devices degraded — correct: the first report was sampled just before the handshake completed |
| Console after the next report | maitrey-net OPERATIONAL, “1/1 peer pairs verified by fresh handshake”; both devices healthy, latency 1.0 ms |
| Restart of maitrey-peer | Picked maitrey’s LAN address: path direct, handshake 1 s, RTT 0.35 ms (22 Oct) |
| Re-check on 24 Oct | Both agents restarted: path direct, fresh handshake, RTT 0.42–0.48 ms |

Scope of this result It proves the production path — device-code enrollment → desired config → WireGuard handshake → probes through the tunnel → telemetry → console verdict — over both the relay and the direct path, using the real WireGuard protocol and real names. Both agents ran on one PC, so it does not yet prove connectivity between two physical machines or across different networks; that is the pending two-PC test.

## 6.3 Browser checks

- Every console route, the landing page and the sign-in page render the three typefaces as intended (pixel titles, Space Grotesk interface text, JetBrains Mono data) with no browser-default fonts.

- No page scrolls sideways at 1100 × 700, 1440 × 900 or 390 × 844.

- Sign-in and sign-up tabs, the show-password toggle and error display (wrong password → INVALID_CREDENTIALS) work on the new sign-in page; the redirect after sign-in is unchanged.

- Sidebar collapse and expand, Ctrl+B, the remembered choice after reload, the mobile drawer (open, swipe to close, Escape) and the “home page” button back to /welcome.

- The landing page shows “Sign in” to signed-out visitors and “Open console” when signed in; its status chip follows /healthz.

## 6.4 Bugs found and fixed during verification

| Bug | Fix |
| --- | --- |
| Element resets overrode Tailwind utilities (white text on a white “ask ai” button) | Moved the resets into the CSS base layer so utility classes win |
| Dev hot-reload socket blocked other WebSockets | server.js routes /_next/ upgrades to Next’s own handler |
| Topology packet drawn at the origin before its animation began | Packets stay hidden until their start time |
| Grids overflowed on phones | Explicit minmax(0, 1fr) base columns |
| “ask ai” button had no accessible name | aria-label added |
| The whole package.json would have shipped to the browser | Only the version is passed through the Next config |
| Landing headline wrapped beside the sidebar | Sizes adjusted; later the landing sidebar was removed |
| Relay health check could report a state it had not observed | check_relay_health now reports the relay’s real state |

# 7. Security model

- Sessions in HttpOnly, SameSite=Strict cookies; CSRF token kept in memory only; scrypt hashing; lockout and rate limits.

- Every agent request — and the relay socket — is Ed25519-signed over method, path, timestamp, nonce, device id and body hash; nonces are single-use.

- Private keys are generated on the device and never stored on the server. Device codes require proof of possession and an operator’s approval; invite tokens are single-use, hashed at rest and travel after the URL “#”.

- The relay forwards only WireGuard ciphertext, only within one network, and is cut the moment a device is revoked.

- RBAC and network scope enforced in the backend; strict schemas reject unknown fields.

- The agent applies only /32 peer routes inside the network range; privileged mode is a local opt-in.

- AI output is untrusted input: schema, evidence grounding, action allowlist, policy engine, human approval, agent-side allowlist. The AI never receives private keys, passwords or session tokens.

- The public pages expose nothing private: the landing page shows no live counts, and only the app version is sent to the browser.

- Audit log is append-only from the API’s point of view; secret-like metadata is redacted.

# 8. What is not in the project yet

| Item | Status | What is needed / next step |
| --- | --- | --- |
| Tunnel between two physical PCs / across networks | Ready, manual run pending | Deploy the portal (docs/deploy.md) or use a second PC on the same Wi-Fi; run the join line there |
| Relay → direct upgrade | Known gap | Periodically retry direct while on the relay, and switch only after a new handshake proves the direct path (networking-agent/cmd/nexlink-agent/userspace.go) |
| Kernel / WireGuardNT interface | Ready, manual run pending | Install WireGuard for Windows; import export-config output; run as Administrator |
| Application-level checks | Not started | Service probes defined per network |
| MFA, SSO, password reset | Not started | Account hardening; the sign-in page has no buttons for these until they exist |
| Agent keys in OS keychain / TPM | Not started | Today keys are files protected by file permissions |
| CI pipeline | Not started | Run the three test suites on every push |
| Multi-instance scaling | Not started | Shared rate-limit store, Socket.IO adapter, relay across instances |

## Known limitations and environment notes

- If two devices start on the relay at the same moment, they stay on the relay while it works. Traffic is still end-to-end encrypted, but it passes through the server and is slightly slower. Restarting one agent once the other has published its address gives a direct path.

- The userspace tunnel carries NexLink traffic (handshakes, probes, approved tests and sessions), not every application on the PC; a system-wide adapter uses the WireGuard app path.

- Plain HTTP between agent and server is allowed only on loopback or a lab LAN; deploy behind HTTPS for anything shared.

- Docker Desktop on the development PC fails to start (its inference socket path cannot be accessed). The project does not depend on Docker for development.

- The development database still contains demo and test networks; use a fresh database for presentations.

# 9. How to run

### Development (one window)

cd web

npm install

npm run dev        # http://localhost:3000 — embedded MongoDB if MONGODB_URI is not set

Open http://localhost:3000. Signed-out visitors see the landing page; Get started opens sign-up, and the first account becomes admin. Set GROQ_API_KEY in web\.env to enable AI.

### Add a computer

irm 'http://<portal address>:3000/join.ps1' | iex        # Windows

curl -fsSL 'http://<portal address>:3000/join.sh' | sh    # macOS / Linux

It shows a short code; approve it on add a device. On the PC running the portal the agent can also be started directly:

cd networking-agent\bin

.\nexlink-agent.exe join --server http://127.0.0.1:3000 --state-dir .\pc-1

.\nexlink-agent.exe run --userspace --server http://127.0.0.1:3000 --state-dir .\pc-1

### Deploy

One container (root Dockerfile) and one MongoDB: Docker Compose behind Caddy for HTTPS, or a PaaS such as Render, Railway or Fly.io with MONGODB_URI, PUBLIC_URL and TRUST_PROXY=true. Full steps in docs/deploy.md.

### Tests

cd web && npm test

cd networking-agent && go test ./...

cd diagnostic-service && python -m pytest -q

## Roadmap

- Run the two-PC test, then a cross-network test through a deployed portal.

- Upgrade working relay links to direct once a direct path is proven.

- Add CI, MFA and OS-keychain key storage.

- Application-level checks per network.

# Appendix A — Repository layout

| Path | Contents |
| --- | --- |
| web/ | The whole platform: Next.js pages (app/), components, features, and the server (server/: modules, database models, relay, AI) started by server.js; tests/ |
| networking-agent/ | Go agent: cmd/nexlink-agent and internal/* packages; prebuilt binaries in bin/ |
| diagnostic-service/ | Optional FastAPI AI service: schemas, providers (mock, Groq), validators; tests/ |
| scripts/ | start-all, build-agent (all OS downloads), demo-data, lan-firewall |
| docs/ | Architecture, protocols, API contracts, database schema, threat model, deploy and run guides, this report and the demo guide |
| Dockerfile, docker-compose.yml | One container for the web app; compose adds MongoDB |

## Appendix B — Documentation index

| Document | What is inside |
| --- | --- |
| docs/run-commands.md | Starting NexLink by hand, adding computers, remote sessions, troubleshooting |
| docs/deploy.md | Putting NexLink on the internet: Compose + Caddy, PaaS, settings |
| docs/architecture.md | Components, health model, diagnostic loop, MongoDB constraints |
| docs/network-protocols.md | Enrollment, request signing, telemetry, probes, relay |
| docs/api-contracts.md | Every REST endpoint with its permission |
| docs/database-schema.md | Collections, indexes, retention |
| docs/threat-model.md | Threats, mitigations, known gaps |
| docs/two-pc-test.md | Runbook for the two-PC tunnel |
| docs/NexLink-Demo-Guide | Step-by-step script for presenting the project |